## Slide 1
19th November 2025
Bishop’s Stortford Rugby Club
community.forum@eastherts.gov.uk

## Slide 2: Welcome – Cllr. Vicky Glover-Ward Executive Member for Planning & Growth
The Stortford Fields Community Forum…
Provides an opportunity for developers, residents, community groups, elected members and council officers to engage with each other as development is taking place on the ground.
Offers an opportunity for existing and new communities to raise issues of interest and concern, with a view to enhancing the quality of community life and communication.
Notes: Building on the previous sessions, we have established this Community Forum to provide an opportunity for developers, residents, community groups, elected members and council officers to engage with each other over the lifetime of the development.
The Forums will offer an opportunity for existing and new communities to raise issues of interest and concern, with a view to enhancing the quality of community life and communication.
We will therefore keep our introduction short to give time for presentations to be made by the stakeholders in attendance tonight and for the community to ask questions. We hope to finish by 8.30pm.

## Slide 3
In attendance this evening…
EHDC Ward Councillors:
  Sarah Copley, Mione Goldspink and Miriam Swainston (also HCC Ward Councillor), plus Stephen
  Skinner (Bishops Stortford Town Councillor)
EHDC Officers:
  Sara Saunders, Martin Plummer, Neil Button, Ashley Ransome, Jade Clifton-Brown, Lewis Grant
HCC Highways Officer:
  Mark Youngman
Community Trust:
  Mark Patchett, Claire Winterflood and Elaine Shanahan
Developers (BSN Consortium):
  Jonathan Locke (Taylor Wimpey), Arthur Brenton (Tilia) and Rob Hales (Vistry)
Josh Dean – MP for Hertford and Stortford
Welcome – Cllr. Vicky Glover-Ward
Notes: Introductions for Cllrs, EHDC Officers: Sara Saunders (Head of Planning), Martin Plummer (Service Manager), Neil Button (Strategic Sites Team Leader), Ashley Ransome (Principal Planning Officer – BSN Lead), Jade Clifton-Brown (Deputy Team Leader), Lewis Grant (Planning Officer), HCC Highways, Community Trust and the four Developers.

## Slide 4: Welcome – Cllr. Vicky Glover-Ward
AGENDA
19:00 Drop-in Session – an opportunity to speak to the Trust, Developers, HCC Highways, Councillors and EHDC Officers
19:20 Welcome & Introductions by Cllr. Vicky Glover-Ward,
Executive Member for Planning & Growth
19:30 HCC Highways Update and Q&A
19:45 EHDC Planning Update and Q&A
20:00 Consortium (Developer) Update and Q&A
20:15 Community Trust Update and Q&A
20:30 Meeting Close

## Slide 5: Welcome – Cllr. Vicky Glover-Ward
How We’ll Work Together
  All participants to act in a fair and responsible manner
  Treat all people with respect
  Listen to others
  Allow equal opportunity and time to share views
  Not use inflammatory language or aggressive behaviour
  Focus on comments on the topic for discussion
Notes: The planning process can sometimes be impenetrable and confusing, and we understand that development proposals can cause concerns and provoke questions and sometimes tempers get raised and meetings get heated. We have therefore set a series of rules for everybody attending the Community Forums. These are to ensure that everyone feels able to participate.
We want as many people as possible to attend and know about the forums - We will be taking pictures of the event to publish on the Council’s website for others who are unable to attend the session this evening, and to promote future Forums with the wider community. If you do not wish to be photographed please let one of the team know, and likewise if you would like to contribute, also let us know.

## Slide 6: Welcome – Cllr. Vicky Glover-Ward
How the Forum will work…
Agenda shaped by outputs of previous Forum
Presentation materials published on Forum website
Actions followed up as agreed at the Forum
Forum email address community.forum@eastherts.gov.uk
Frequently asked questions FAQs.
Notes: It’s important to us that your views are recorded and shared, both with this group, but also with other community forums as they emerge, and with other groups, to share approaches and bring as much value as we can to these.
So we’ll be capturing key issues, opportunities and comments in a tracker, both through the forums, and any shared with us through the community forums email address.
If you or someone you know has any specific issues, opportunities or questions you would like to raise, please share these with us at the Forums, or email us at community.forum@eastherts.gov.uk.
If your comment doesn’t make it to us in time (normally 1 week in advance), and is not addressed at the upcoming Forum, it will be at the next one, and may also be included in the FAQs.

## Slide 7: HCC Highways Update
Mark Youngman
  Snags
  Chicane/school crossing
  Rye Street Access
  A120 Roundabout/Access

## Slide 8: Western Neighbourhood Phase 1
Hertfordshire County Council
Section 38 Agreement dated 6th April 2023 –
1st part of Newland Avenue –
Awaiting completion of remedial works.
Section 278 Agreement – A1250 Roundabout
Notes: Newland Avenue

## Slide 9: Western Neighbourhood Phase 1
Hertfordshire County Council
S38 - Sandford Drive (part) & Newman Close (part)
Section 38 Agreement – Bowman Street
side-roads require highway link (Newland Avenue)
Notes: Left: Sandford Drive, with Newman Close off it. Right: Bowman Street

## Slide 10
Hertfordshire County Council
Western Neighbourhood Phase 2
Section 38 Agreement in negotiation –
Newland Avenue extension, Rainbird Road & Thorpe Road;
requires highway link via Newland Avenue Phase 1.
Notes: Newland Avenue, Rainbird Road (with ped-cycle link to Dane O’Coys, Thorpe Road.

## Slide 11
Hertfordshire County Council
Section 38 Agreement –
Newland Avenue junction with Wickham Hall Drive (Bridleway 8), Relocation of advertisement signs.
Relocated Signage

## Slide 12
Hertfordshire County Council
Western Neighbourhood – Yellow Lines
Section 38 Agreements –
Newland Avenue & Thorpe Road;
Proposed Double Yellow Lines to restrict parking at key points of access for Buses, refuse trucks & deliveries.
Notes: Newland Avenue, Rainbird Road (with ped-cycle link to Dane O’Coys, Thorpe Road.

## Slide 13
Hertfordshire County Council
Eastern Neighbourhood
Section 38 Agreement(s) in negotiation – extent to be confirmed
2.
Section 278 Agreement – A120 Roundabout
Section 278 Agreement – Rye Street Access
Section 278 Agreement – School Footbridge over A120
4.
3.
Notes: Newland Avenue, Waterman Road, McDowell Street, Miles Way.

## Slide 14
Hertfordshire County Council
Eastern Neighbourhood
5.
Parcel A –
Proposed Cycle Track to/from Farnham Road & ASR5.
Extract of drawing on Planning Portal for ‘live’ Planning Application X/25/0304/CND:
Notes: Newland Avenue, Waterman Road, McDowell Street, Miles Way.

## Slide 15: Insert title here.
Hertfordshire County Council
Access Works Agreements Status
A1250 Roundabout – works complete
A120 Roundabout – est. programme Q2 2026
A120 Footbridge – est. programme Q2 2026
Rye Street – works complete
1.
2.
3.
4.
Notes: Future app. – Dane O’Coys allotment access.

## Slide 16
Any Questions for Highways?

## Slide 18: EHDC Planning Update
Notes: Parameter plan

## Slide 19: EHDC Planning Update
Recently Determined Applications
Allotments 3/25/0033/REM Granted with conditions May 2025
Archaeology condition for allotments X/25/0604/CND Partially discharged 13th November 2025
Current Applications
Parcel D1 3/20/1622/OUT 64 dwellings
Parcels D, E, F & G 3/25/0485/REM 202 dwellings
Roundabout 3/25/0794/FUL New fourth arm to consented A120 roundabout
Notes: Updates on live and recently determined applications:
Parcel D1 –The white piece of land on the right hand visual, to the west of Foxdells Lane on the aerial image. The scheme has recently been reduced from 74 to 64 dwellings to retain the landscape strip running north-south. This application is currently under consideration and will need to be determined through Development Management Committee.
Parcels D, E, F & G – Vistry parcels which are the last to be submitted for detailed designs. The Council has been working on amendments to the scheme with the applicants. We are getting closer to finalising the amendments to enable the Council to proceed to determination.
Roundabout – the addition of a fourth arm to the already consented A120 roundabout to provide access and minibus parking for the Avanti Grange playing fields. Located to the north-west of the SuDS features on Stortford Fields. Additional information to include land level details were requested for further consideration of the application.
Allotments – Private and community allotments have been approved to the west of BS Sports Club.
Archaeology condition for allotments – a condition that requires further information to be submitted, prior to any works starting on site, was discharged last week. This enables archaeological works to commence on site and brings the delivery of the allotments closer.

## Slide 20: EHDC Planning Update
Notes: To provide location details of the parcels being discussed on the app update slide.

## Slide 21: EHDC Planning Update
Infrastructure
Allotments
Hoggates Park
Foxdells Farm
Neighbourhood Centres
Notes: There are a number of infrastructure projects at Stortford Fields. These include
Allotments – the Council’s update on the allotments was shared in the previous section. The Trust will be bringing this forward.
Hoggates Park – the proposed football ground and play areas. I will leave the Trust to update further on this as they will own the land and will be delivering this facility.
Foxdells Farm
Western and Eastern Neighbourhood Centres

## Slide 22: EHDC Planning Update
Infrastructure
Foxdells Farm
Notes: Foxdells Farm
Existing Listed Building to be retained and revitalised, for use as commercial and/or retail.
Since the last Community Forum, the Council has been working with the Consortium to progress this element of the site.
A new application with an updated Foxdells Farm Heritage Strategy was submitted in mid-October. This seeks to discharge the S106 obligation and is progress towards the next stage.

## Slide 23: EHDC Planning Update
Infrastructure
Western Neighbourhood Local Centre
3/19/2626/FUL
Notes: Western Neighbourhood Local Centre – Frontier site – located opposite Avanti Brook
The Council is sympathetic to the concerns of residents surrounding the Western Neighbourhood Centre. Whilst Frontier are not able to be in attendance this evening, the Council will provide their own update to residents on this matter.
Since the last Community Forum, the Council has approached Frontier to discuss how the delivery of the local centre and doctors surgery elements of the Western Neighbourhood Centre could be delivered. This has included if there are any levers which the Council could assist with through the planning processes. In October, the Council facilitated a meeting between Frontier and the NHS to discuss the current status of the site and review the constraints to delivery. A further meeting is in the process of being arranged for follow up discussions in light of further information being received.
With respect to the local centre. Frontier have advised that they have had some positive discussions with retailers, and in light of this, are in the process of drawing up a revised scheme. A number of amendments to the previously approved local centre scheme are required to assist in making the scheme financially viable, to enable the development to come forward. It is still Frontier's intention to bring forward a local centre with a range of commercial and retail uses and deliver the health centre, but this is dependent on the viability of any proposals and would be subject to planning. Informal details of a revised scheme were received last week, and the Council will enter into open discussion on this element in an effort to seek to bring forward a local centre within the Western Neighbourhood as soon as possible.
Turning to the doctors surgery. The Council has been advised that the scheme Frontier have permission for, in conjunction with the aforementioned local centre, is not financially viable. Frontier have provided information which supports this position. It is understood that the build cost (to include funding, professional fees etc) comparative to the rent are a major impediment to delivering a financially viable scheme. During the meeting facilitated by the Council in October, discussions were had between Frontier, the NHS and EHDC in relation to the viability of the consented scheme and how we can seek to move this element of the site forward. The Council has been presented with further information in relation to viability and rent. The Council seeks to enter into further discussions to progress this matter. Ultimately, a new planning permission is likely required for this element of the Western Neighbourhood Centre due to the subdivision of the previously consented scheme into two separate elements – the local centre and the doctors surgery – in an effort to bring forward the local centre as soon as possible, followed by the surgery.
In the meantime, and acknowledging the lack of facilities in this part of the development, the Council has asked Frontier to consider whether any other meanwhile uses or the provision of a new public open space are viable which would improve the condition of the site and potentially provide some temporary scope for a use which could be used by the local community.
Frontier have advised that they are still working on the proposal for a retail scheme on the local centre and are committed to delivering the surgery.

## Slide 24: EHDC Planning Update
Infrastructure
Eastern Neighbourhood Local Centre
Notes: Eastern Neighbourhood Local Centre
To be located within Parcels Y, X and S shown in orange to the north-east of the Eastern Neighbourhood.
The Council are aware of progress being made on this area of the site. This falls to the Consortium to provide an update.

## Slide 25: EHDC Planning Update
You raised, we investigated
Matters raised from the previous forum:
  Frontier hoarding
  Sustainable transport routes
  Unauthorised access – Eastern Neighbourhood
  Unauthorised access – Western Neighbourhood
Recent concerns:
  Parcel B & C land levels and buffer zone
  Parcel D1 land levels and buffer zone
  Wickham Hall Sign
Notes: A number of the main compliance issues that have been raised are presented on this slide.
These will be discussed in turn.

## Slide 26: EHDC Planning Update
Compliance
Frontier hoarding
Notes: Concerns have been raised regarding the condition of the hoarding which surrounds the Frontier site within the Western Neighbourhood.
The Council has facilitated discussions, and it has been agreed to make the hoarding appear softer.
The Trust have advised that they are looking to work with schools to produce some artwork to display to the hoarding. Quotes for this are being considered.

## Slide 27: EHDC Planning Update
Compliance
Footpaths
Notes: Footpaths within the Eastern Neighbourhood
Since the previous Community Forum, the Council has worked with the Consortium to facilitate the completion and opening of a number of the approved footpaths/cycleways within the Eastern Neighbourhood.
The opening of these sustainable transport links allow for pedestrians and cyclists to access the site from Dane O’Coys to the south, as well as from the Avanti Meadows and St Michaels Hurst side of the site (east).

## Slide 28: EHDC Planning Update
Compliance
Unauthorised access – Eastern Neighbourhood
Notes: Unauthorised accessed in relation to the path/cycleway to the west of Parcels F & G which leads out onto Dane O’Coys Road to the south.
Concerns were raised regarding the width which could potentially be used for vehicular access.
Since the last Community Forum, the Council has worked with the Consortium who agreed to install a bollard.
The bollard is now in place and the path/cycleway now open.

## Slide 29: EHDC Planning Update
Compliance
Unauthorised access – Western Neighbourhood
Notes: Earlier in the year, unauthorised access to Parcel B27 (Swinscoe Close) in the Western Neighbourhood from Dane O’Coys Road was made.
At the last Community Forum, residents were updated to advise that a post & rail fence had been installed and a raised earth barrier to prevent unauthorised access.
Some larger trees in the area that have failed will be replaced in season.
A further footpath from the south-western corner of Swinsoe Close leading onto Dane O’Coys Road has been installed. The Council, together with the Highway Authority, agree that this is acceptable.

## Slide 30: EHDC Planning Update
Compliance
Land levels and buffer zone –
Parcels B & C
Notes: Parcels B & C
Located to the east of Foxdells Lane and north of Rye Street.
Taylor Wimpey are currently building out the housing development to this area of the site.
Myself and the Planning Compliance Officer have visited site and the surrounding area.
Spoil is moved around during build out which creates level changes in different areas. These are later restored when the spoil is removed, maintaining the correct levels. This is continually being reviewed.
The Consortium are responsible for the planting within the buffer zone upon completion of the build.

## Slide 31: EHDC Planning Update

## Slide 32: EHDC Planning Update
Compliance
Land levels and buffer zone –
Parcels D1
Notes: Parcel D1
Located to the north of Whitehall Lane and west of Foxdells Lane.
Concerns are raised regarding the land levels and buffer zone.
Myself and the Planning Compliance Officer have visited site and the surrounding area.
The land is currently being used for contractor parking and the storage of materials, so soil has been moved southwards to accommodate this.
There is a live outline planning application with the Council. The existing and proposed land levels are to be assessed when considering this application.

## Slide 33: EHDC Planning Update
Compliance
Sign
Notes: A sign advertising Wickham Hall was located outside Avanti Brook Primary School on the corner of Newland Avenue and Wickham Hall Drive.
This obstructed pedestrian visibility.
The Council worked with Ellipsis, the project managers of the Consortium and owners of the land, and the owner of the sign. The sign was relocated within 24 hours.
Advertisement consent is required for the sign. The Council’s Planning Enforcement team has requested the submission of a formal application.

## Slide 34: EHDC Planning Update
Questions?

## Slide 35: Developer (Consortium) Update
Matt Atton (Persimmon Homes) – not in attendance
Jonathan Locke (Taylor Wimpey)
Arthur Brenton (Tilia)
Rob Hales (Vistry)

## Slide 36: Bishops Stortford North Consortium
Persimmon, Taylor Wimpey,
Tilia Homes and Vistry

## Slide 37: Progress to date
Paid £18.7m to Hertfordshire County Council for Education plus proved land for the primary and secondary schools
Paid £3.5m to Hertfordshire County Council for Highways & Public Transport
Paid £1.3m to East Hertfordshire Council for Local Sports
Paid £1.3m to the Community Trust for Community Management & Green Infrastructure (further £2.5m to be paid)
Advanced £81k to the Community Trust towards Hoggates Park
Obtained a planning permission for the Allotments and appointed a contractor to start on site before the end of 2025
Commenced legal transfer of all the green infrastructure to the Estate Management Company to be completed by the end of 2025
Commenced legal transfer of all community facilities to the Trust to be competed by the end of 2025
Completed the MUGA and NEAP to be opened by the end of November 2025

## Slide 38: Update from the last forum
Leisure Route needs repair in places. This work was completed in August 2025
Bund Planting. This has been completed and signed off as satisfactory by the Council
Links to Dane O’Coys at Persimmon 4 trees that required replacing have been ordered and due to be planted now in season, Bollards complete August 2025
Footpath planting along WHD The order for this has been placed with a contractor and will be complete this planting season (November 2025)
S.38 Phase 1 remedials – These works required a full tender as they are the final works prior to handover to HCC for adoption of the road. The tender included for West Phase 2 and we have a contractor appointed to undertake the works, subject to Technical Approval on West Phase 2. The works will start prior to Christmas
12 manholes in Rainbird Road were blocked – These works were completed in July 2025
Residents advised that construction traffic was still using the West All four developers have written to all contractors and trades and actively enforce the approved CEMP
Manhole cover in Bowman Street that still rattled and had not been fixed This has now been rectified
Emergency Service Access An emergency access system was installed at the Rye Street gate in July 2025

## Slide 39: Consortium plans for 2026
Submit to the Council the Community Building Strategy and commence works on the community building once approved
Complete and open footpaths in the East as soon as they are safe to do so
Receive Technical Approval from HCC for the A120
Open Rye Street to the public as soon as we have a safe route for construction traffic and general public to be segregated
Complete landscaping works to the East
Complete the sale of the District Centre in the East

## Slide 40
Progress Update to Community Forum
19 November 2025
Teddy Bears Picnic – Summer 2025

## Slide 41
Local Residents x3
Yuan Chen
Simon Gallagher
Mark Johnson
Voluntary/
Community Sector x1
Stortford Fields Community Management Trust (SFCMT)
East Herts District Council x 1
Cllr Sarah Copley (Chair)
Developer Consortium x 2
Samantha Williams – Taylor Wimpey
Isaac Kibirige, Vistry
Stortford Fields Estate Management Company (SFEMC)
Matt Atton, Persimmon
Richard Hush, Persimmon
Andy Holloway, TW
Alex Richards, TW
Rob Hales, Vistry
Mark Fowler, Vistry
Verity Macey, Vistry
Arthur Brenton, Tilia
Gareth Jacob, Tilia
Cllr Sarah Copley, SFCMT
Mark Patchett, SFCMT
Community Development Worker (Part-time)
Elaine Shanahan
Co-optees x 2
Conservation x1
Housing Association x 1
Executive Consultant Team (Part-time)
Mark Patchett (Company Secretary)
Mark Dodson
Claire Winterflood
Notes: Board – act as trustees
In practice also a mechanism for collaboration, communication and accountability
A place to define strategy but also to take opportunities
VCS to include possible specialists – the Wildlife Trust?
Who else could / should be involved? Are there missing groups here?

## Slide 42
Since we last met we have…
Governance
Received charity status
Invoiced to receive further S106 funding payments in relation to Hoggates Park and Green Infrastructure – expected Jan 2026
Progressed the legal land transfer of Hoggates Park and Woods to the Trust
Commissioned a grant funding strategy
Appointed a Safeguarding Trustee – resident Mark Johnson

## Slide 43
Since we last met we have…
Estate Management
Extensively worked with the SFEMC directors to try and resolve issues
Trust is now paying for the collection of rubbish and dog bins
Tendered estate management and have agreed a new company for 2026
Streamlining of SFEMC Board underway

## Slide 44
Hoggates Park Pavilion and Pitch
Land levelled following removal of spoil
Section 73 Planning application to be submitted imminently to EHDC – 13 weeks for decision
Academy Consulting prequalification questionnaires issued re tender process to 12 interested parties.
£1.7m S106 payment to be received by Trust in Jan 26. Funds will not cover total build of pavilion/car park and pitch. EHDC considering other off-site S106 funds
The Trust as a ‘not for profit’ organisation with charity status, will apply for grant funding
Swifts FC will approach organisations such as the Football Foundation for funding once planning is awarded
EHDC, BSNC, SFCMT, Swifts FC continue to regularly meet and are working together to deliver this facility
Ind

## Slide 45
Hoggates Park – MUGA and NEAP
NEAP and MUGA equipment is installed and ROSPA inspection passed.
Grass seed has taken and had first cut. New trees planted and final landscaping works nearly finished.
Ind

## Slide 46
Ash Grove Allotments…
Ind
Planning delay due to discharge of archaeological monitoring condition requested by HCC
BSNC has contractor ready to start
Capped S106 fee of £150k will deliver the basic layout and car park
Funding for planters and other equipment to be sourced elsewhere
38 residents registered for an allotment plot
Stortford Fields Allotment Group set up on Facebook

## Slide 47
Update from Elaine…
Since we last met…..
Stortford Fields in Bloom
Teddy Bears Picnic hosted by Elm View Care Home
Business Networking evening
Halloween Trail
Parent/Toddler Group with Herts Family Centre – started November 2025 – Safeguarding training undertaken
Sadly fitness classes cancelled due to low numbers and high cost of hall hire
Coming soon…
Christmas party – Sunday 7 December at Avanti Brook
Santa Fun Run – date tbc
Three noticeboards to be installed
Discussions underway re artwork project on Frontier hoarding
Volunteers to help at events needed!

## Slide 48
Questions?...
.

## Slide 49
Progress Update to Community Forum
19 November 2025
Teddy Bears Picnic – Summer 2025

## Slide 51: Thank You
Contact us at:
Upcoming Stortford Fields Community Forums:
Wednesday 6th May 2026
Wednesday 4th November 2026
  7pm start
  Bishops Stortford Rugby Club
community.forum@eastherts.gov.uk

## Slide 53
Western Neighbourhood

## Slide 55
Eastern Neighbourhood